INCOMPLETE
DONE
USABLE BUT CAN PROBABLY BE IMPROVED/OPTIMIZED

7/10/2020:
- Make text not break when the player zooms in
- Make it so pathfinding takes into account passageways that are too narrow (7/10/2020)
- Make it so that selecting every ant in a group doesn’t create a new group.
- Have text render above all polygons.

7/5/2020:
- Fog of War!
- Be able to build structures
- Be able to collect resources from said structures
- Make writing more efficient (7/8/2020)

7/4/2020:
Randomly generate levels (7/5/2020)

7/3/2020:
Handle the rare case where units can’t find a path

7/1/2020:
- Make enemies not spawn inside walls (7/3/2020)
- Optimize NavMesh::straightLine() function

6/28/2020:
Make pathfinding take into account object size when finding paths (7/1/2020 Finally!)

6/24/2020:
Get rid of the old level system
6/23/2020:
- Make it so units don’t switch paths if their old target point is still in the unit’s hit box. If they do switch, the switch to a point close to their old target. (6/24/2020)
- Figure out where a group of units will move when attacking an enemy (6/28/2020)
- Make terrain untargetable.
- Make units not attack friendly units, namely structures (6/27/2020)

6/19/2020:
- Add structures, which are solid units that repel units upon collision (6/19/2020)
- Make it so that when trying to move to a spot that is taken up by a structure, the unit moves to the closest point possible (6/24/2020)

6/18/2020:
- Add ranged attacks (6/24/2020)
- Have a resource counter
- Have units spawn and attack the base. (7/4/2020)

6/14/2020:
- Create Debug Class that handles all controls to toggle debugging tools (6/18/2020)
- Create debug ability to create terrain by using the selection window (6/18/2020)

6/7/2020:
Optimize navmesh generation (At least make finding lines that intersect run in O(logn) rather than linear time).
- Optimize pathfinding between navmesh nodes. Right now, we move from our current point to the midpoint of the intersection between nodes. This is extremely inefficient when we have long intersection regions. (6/18/2020)
- Have units avoid other units.
- Possibly add the ability to add objects to NavMesh so we can build buildings. (6/18/2020)