INCOMPLETE
DONE
USABLE BUT CAN PROBABLY BE IMPROVED/OPTIMIZED
CANCELED NO LONGER NEEDED

Backlog (Do at some point):
Fix rendering so transparent fragments don’t block out opaque fragments.

Goal(5/24/2021 – 5/30/2021):
Create branching level selection

Goal(5/17/2021 – 5/23/2021):
- Finish up previous level design goal (For real this time now that school is over!)
  - No need to experiment with shards. Players can simply walk past enemies to pick them up. For now, just have players kill all enemies (5/22/2021)

Goal(5/3/2021 – 5/16/2021 (deadline extended due to school stuff)):
Finish up previous level design goal (5/22/2021)

Goal(4/27/2021 – 5/3/2021)
- Experiment with level design:
  - Have multiple small rooms that have a set amount of enemies, with an exit opening up when the enemies are all killed. A final room sends the player back to the map. (5/22/2021)
  - Similar to the above one but instead of killing all enemies, one collects shards instead

Goal(4/19/2021 – 4/26/2021):
- Fix UI to show attack cooldowns (4/20/2021)
- Make attacks: (4/20/2021, that was easy)
  - Basic attack: short cooldown, shoots one bullet
  - Secondary attack: Shoots 3 bullets rapidly
  - Special attack: Shoots bullets around the player

Goal (4/12/2021 – 4/18/2021):
- Finish Dinosaur from last week (4/18/2021)
  - Managed to finish the actual force stuff easily but then there had to be additional code to make sure the pushes couldn’t glitch the player through walls. Also had to make sure that HitboxAttacks only spawn one hitbox at a time, which was a whole rabbit hole that involved reimplementing HitboxComponent as a ProjectileComponent.

Goal (4/5/2021 – 4/11/2021):
Have AttackAnt stop when shooting (4/5/2021)
- Implement a system to allow animation frames to be of different sizes (4/6/2021)
  - Create a way to extract each individual frame, even if they are of different sizes
  - load Individual frames into an animations (Developed a Python script to “pad” smaller frames with blank space)
- Implement dinosaur (4/11/2021, Dinosaur attack cooldown and knockback force still needs to be tweeked) (4/18/2021, see log above)
  - have dinosaur knock the user back when attacking

Goal (3/29/2021 – 4/4/2021):
- Implement TurtFrog (4/3/2021)
  - Have TurtFrog have two separate animations: walking and attacking
  - Have TurtFrog lunge when attacking
- Implement Attack Ant (4/4/2021)
  - Have Ant have two separate animations: walking and attacking

3/17/2021:
- Implement weapon mods
- Fix bug where world map generation makes no levels

3/10/2021:
- Add weapon assemblers
- Incorporate tileset system (3/13/2021)