INCOMPLETE
DONE
USABLE BUT CAN PROBABLY BE IMPROVED/OPTIMIZED

3/4/2021:
Incorporate Mia’s animations (3/5/2021)

3/1/2021:
- Improve unit UI. Make it so that it’s more obvious what can be produced.
- Make tanks and turret cannons turn independent of the body

2/25/2021:
Create indicator that energy is being produced (3/3/2021)

2/7/2021:
Make levels more spatious (2/17/2021: increase maxObjectSize so walls are more far apart and larger)

1/25/2021:
Ensure that each point on a path can be reached from within the navmesh node.

1/19/2021:
Make it so that units can’t spawn inside walls when built (2/1/2021)

1/12/2021:
- Change how units group up now that there are different sizes (2/4/2021 Ants are considered at their destination if they reach the destination or bump into a finished ant and are within a maxDistance from the target point)
- Optimize sprite initialization

12/23/2020:
- Improve the pathfinding algorithm (12/25/2020, improved to remove redundant points but there are edgecases where this crosses into walls, particularly with long paths that continue through jagged walls. Still can’t find a solution to when displacing a point ruins the base algorithm.
  1/1/2020: Improved algorithm using triangles to ensure that removing a point is guaranteed to be safe)
- Solve input skipping
- Optimize level generation (1/12/2021, turns out that long startup times were due to sprite initialization not level generation.)
12/4/2020:
- Have randomized purchase options in the shop (12/7/2020, can load duplicate units), (3/1/2021: Shop will no longer load duplicates)
- Add more units/buildings (16)
- Have Anthill’s load all available units (12/7/2020)

11/25/2020:
Add Gold (11/27/2020)

10/30/2020:
- Mark completed levels as completed (10/30/2020)
- Map World Map a bit more interesting (not just rectangles) (10/30/2020, circles that change color when hovered over now,
  2/15/2021, world map now is a bit more space like, with each level leading to the next)

10/4/2020:
- Add World Map, which lets players choose their next level (10/30/2020, can choose levels, but no other functionality) (11/25/2020, added shop)
- Add shop to world map screen (11/25/2020, Everything is currently free and can only buy buildings) (12/7/2020, can buy units)

9/10/2020:
- Add option to make more buildings (10/4/2020 Functions that add buildings now exist, but players can’t purchase new buildings yet)
- Add option to purchase more units/buildings
- Allow windows to change button size (9/26/2020 Windows will now scale buttons accordingly)

9/7/2020:
Add resources that players can pick up (8/10/2020)

8/10/2020:
Have health bars only show up when hovering over the unit (1/11/2021)

8/8/2020:
- Have the game playable at full screen (1920x1080) (8/8/2020)
- Have difficulty scale with passing time (Enemy spawn rates now increase over time 9/7/2020)
- Make it easier to click on enemy units
- Have enemies not spawn in the player area
- Have enemies attack friendly units (8/16/2020)
- Make enemy health bars red and friendly health bars green (8/10/2020)

8/4/2020:
Have unit and structure production take energy (8/5/2020)

8/2/2020:
Figure out how to efficiently remove obstacles from the navigation mesh (8/24/2020 not as hard as I thought it would be)

7/28/2020:
- Have units face the direction they are traveling in (8/4/2020)
- Have friendly units attack enemies nearby unless commanded to move while attacking in which case they only attack if they are idle (8/10/2020)

7/27/2020:
Have enemies spawn naturally (7/28/2020)

7/26/2020:
Integrate Mia’s sprites (7/28/2020)

7/19/2020:
- Prevent inaccessible areas from being spawned (7/25/2020)
- Have minion and structure production take time (8/4/2020)

7/18/2020:
- Spawn random parts (7/25/2020)
- After 5 parts are collected, move to the next level (7/26/2020)

7/10/2020:
- Make text not break when the player zooms in (7/18/2020)
- Make it so pathfinding takes into account passageways that are too narrow (7/10/2020)
- Make it so that selecting every ant in a group doesn’t create a new group.
- Have text render above all polygons. (7/26/2020)

7/5/2020:
- Fog of War! (7/16/2020)
- Be able to build structures (7/8/2020)
- Be able to collect resources from said structures (7/8/2020)
- Make writing more efficient (7/8/2020)

7/4/2020:
Randomly generate levels (7/5/2020)

7/3/2020:
Handle the rare case where units can’t find a path

7/1/2020:
- Make enemies not spawn inside walls (7/3/2020)
- Optimize NavMesh::straightLine() function

6/28/2020:
Make pathfinding take into account object size when finding paths (7/1/2020 Finally!)

6/24/2020:
Get rid of the old level system (10/30/2020, chunks are officially no more. Now Maps represent levels)
6/23/2020:
- Make it so units don’t switch paths if their old target point is still in the unit’s hit box. If they do switch, the switch to a point close to their old target. (6/24/2020)
- Figure out where a group of units will move when attacking an enemy (6/28/2020)
- Make terrain untargetable.
- Make units not attack friendly units, namely structures (6/27/2020)

6/19/2020:
- Add structures, which are solid units that repel units upon collision (6/19/2020)
- Make it so that when trying to move to a spot that is taken up by a structure, the unit moves to the closest point possible (6/24/2020)

6/18/2020:
- Add ranged attacks (6/24/2020)
- Have a resource counter (7/8/2020)
- Have units spawn and attack the base. (7/4/2020)

6/14/2020:
- Create Debug Class that handles all controls to toggle debugging tools (6/18/2020)
- Create debug ability to create terrain by using the selection window (6/18/2020)

6/7/2020:
Optimize navmesh generation (At least make finding lines that intersect run in O(logn) rather than linear time).
- Optimize pathfinding between navmesh nodes. Right now, we move from our current point to the midpoint of the intersection between nodes. This is extremely inefficient when we have long intersection regions. (6/18/2020)
- Have units avoid other units. (2/4/2021, units now push each other using a force component)
- Possibly add the ability to add objects to NavMesh so we can build buildings. (6/18/2020)